1.0 Overview

Malaysia has a serious food waste problem that involves the waste of tons of food every day by households because of poor inventory management, forgetting the date of expiry and not having food donation programs. SavePlate is a new web-based application motivated by the need to empower Malaysian households to take concrete, technology-driven action against this issue. The main users are household members of Malaysian, who are responsible for daily grocery and food shopping, secondary users are community members wanting to donate surplus food, and the third group is people who want to plan their meals for greater sustainability.

SavePlate will provide six essential functions: user registration and privacy settings, food inventory management, food item browsing and donation claiming, food analytics reporting, notifications, and weekly meal planning. SavePlate is a new product created to meet the needs of Malaysian households, in terms of food donation culture and household food management needs, unlike general food tracking apps available around the world.

The project will be built from scratch, using free and open-source tools and no paid software license costs are expected as the project's development will require only the 2 member's team to develop. It is being developed from scratch using modern web technologies including React.js (frontend) and Node.js with Express (backend), hosted on cloud infrastructure.The project has been scheduled for 13 weeks, from 18 May 2026 through to 21 August 2026, consisting of two assignment submissions and two project iterations in line with the project schedule.

2.0  Project Aims

The aims of the SavePlate project are:

- To develop a functional and user-friendly web-based application that helps Malaysian households manage their food inventory and reduce food waste.

- To provide a community-driven food donation platform that enables users to share surplus food with others.

- To promote responsible meal planning by enabling users to plan weekly meals based on their available food inventory.

- To raise awareness of individual food waste impact through visual analytics and progress tracking.

- To ensure user data privacy and account security through authentication mechanisms including two-factor authentication (2FA).

3.0  Project Objectives

By the end of the project, the team will have:

- Deliver a working web application with all 6 use cases fully implemented and passing user acceptance testing by Week 14 (4 September 2026).

- Built a food inventory module that allows users to add, edit, delete, and categorize food items with expiry dates, and receive automated alerts for items nearing expiry.

- Developed a food donation browsing and claiming module where users can post, browse, and claim food donations with pickup details.

- Implemented a food analytics dashboard that displays visual charts and progress indicators for food saved and donated over time.

- Created a notification system that delivers timely alerts for expiry dates, donation status updates, and meal planning reminders.

- Produced a weekly meal planner that links inventory items to meal slots and suggests recipes based on available ingredients.

- Demonstrated all modules through working prototypes in Iteration 1 and Iteration 2 with test cases and GitHub collaboration evidence.

4.0  Project Scope

4.1  In Scope

The following features are within the scope of this project:

- User registration, login, logout, and account management with optional 2FA.

- Food inventory management: adding, editing, and deleting food items with name, quantity, expiry date, category, and storage location.

- Donation module: converting inventory items to donation listings, browsing available donations, and claiming items with pickup confirmation.

- Food analytics: visual reports on food saved from waste and donations made, filterable by date range and category.

- Notifications: automated alerts for expiring items, donation updates, and meal plan reminders.

- Weekly meal planner: selecting meals by day and slot, browsing suggested recipes based on inventory.

4.2  Out of Scope

The following are not included in this project:

- Payment or e-commerce functionality.

- Mobile native application (iOS/Android) because the platform is web-based only.

- Integration with external food databases or third-party recipe APIs (recipe suggestions will be based on available inventory items only).

- Admin panel or moderation tools for managing users across the platform.

- Real-time chat or messaging between donors and recipients.

- Multi-language support (English only for initial release).

5.0 Project Schedule

5.1 Work Breakdown Structure (WBS)

5.2 Milestone / Deliverable

| ID | Milestone / Deliverable | Target Date |
| --- | --- | --- |
| MI | Project plan Submitted (Assignment1 Task 1) | 12 june 2026 |
| M2 | Requirements and Design Document Submitted (Task 2) | 26 june 2026 |
| M3 | Interation 1 complete | 12 july 2026 |
| M4 | Interation 2 Complete | 16 August 2026 |
| M5 | Assignment 2 Submitted | 21 August 2026 |
| M6 | UAT Passed | 21 August 2026 |
| M7 | Final Deployment and Closure | 21 August 2026 |

5.3 Gantt Chart

The following Gantt chart was created using GanttProject and shows the baseline project schedule with task dependencies, resource allocations and milestones.

6.0 Technical Description

SavePlate will be developed as a web-based application using the React.js and Node.js stack. The system follows a client-server architecture with a RESTful API backend, MySQL relational database, and cloud hosting on AWS. Firebase Cloud Messaging handles push notifications for expiry alerts and donation updates.

The following tables describe the methods, tools, languages, and environments used for the design, implementation, testing, and documentation of SavePlate.

| Criteria | Tools/ Hardware | Version | Description |
| --- | --- | --- | --- |
| Documentation | Microsoft word/ Google Docs | Office 365/ Latest | For project reports and assignment documentation |
| Documentation | APA 7th Edition | 7th Ed. | Referencing and citation standard |
| Modelling - Requirement | Draw.io / Lucidchart | Latest | Use case diagrams, activity diagrams |
| Modelling- Design | Figma | Latest | UI/UX wireframes and prototype design |
| Project Management | Ganttproject | 3.x | Baseline and tracking Gantt chart creation |
| Collaboration | GitHub | Latest | Version control and code repository |
| Collaboration | Microsoft | Lastest | Team communication and file sharing |
| Framework- Frontend | React.js | 18.x | Component based web UI development |
| Framework-Backend | Node.js + Express | 20.x LTS | RESTful API server dSevelopment |
| Database | MySQL | 8.x | Relational databse for user and inventory data |
| Notification Service | Firebase Cloud Messaging (FMC) | Latest | Push notification delivery service |
| Cloud Hosting | Amazon Web Services (AWS EC2) | Latest | Application deployment and hosting |
| Testing | Jest | Latest | Unit and integration testing framework |
| Hardware (Dev) | Dell- Intel core i5/LOQ- Intel Core i7/ Asus Expertbook intel core i5 | - | Development machine for both team members |

6.2 demonstration Platform

| Criteria | Tools/ Hardware | Version | Description |
| --- | --- | --- | --- |
| Browser | Google chrome | Latest | Primary demonstration browser |
| Browser | Mozilla Firefox | Latest | Cross-browser compatibility testing |
| OS | Windows 10/11 | Latest | Demo environment operating system |
| Hardware | Dell- Intel Core i5/ LOQ- Intel Core i7 | - | Demo machine specification |

7.0 Risk Management Plan

This is very good